# Workshop Schedule

| #### Workshop | #### Topics & Goals | #### Key Players |
| --- | --- | --- |
| Data Model & System Architecture - Session #1 Time: 1 hour Date: Tuesday, 9th September 2-3pm BST | Align on: - Current state of standard objects (Contacts, Companies, Deals, Tickets) and custom objects. - Assessment of users, teams, permissions, and roles - Expectations for data cleaning Identify: - Goal state for deal pipelines, properties, and stages. - Data sources - Native or custom integrations - Lead sources, etc. - Parameters for testing and implementation - Sandbox vs Production | Required: - Craig Hadfield-Richards - Connor Mellor - Beth/Roisin Optional: - Rob Hassard - Nolan Hough - Dean Robinson - Paris Bielby A8: |
| Sales Requirements - Session #1 (Marketplace) Time: 1 hour Date: Wednesday 17th September 2-3pm BST | Align on: - Discovery includes review of deal stages, lead handoff, and qualification processes. - Current sales processes - Final deal pipelines, definitions and stages - Enter and exit criteria (triggers) for each stage per pipeline. Identify: - Areas of optimizations for sales processes improvements - Desired core fields for deal, contact, and company objects - Next steps for assigning conditional or custom logic - Best ways for A8 to consult alongside and in advance of implementation | Required: - Craig HR - Beth/Roisin - Connor Optional: - Nolan A8: |
| Sales Requirements - Session #1 (Experiences) Time: 1 hour Date: Monday, 20th October 3-4pm BST | Align on: - Discovery includes review of deal stages, lead handoff, and qualification processes. - Current sales processes - Final deal pipelines, definitions and stages - Enter and exit criteria (triggers) for each stage per pipeline. Identify: - Areas of optimizations for sales processes improvements - Desired core fields for deal, contact, and company objects - Next steps for assigning conditional or custom logic - Best ways for A8 to consult alongside and in advance of implementation | Required: - Beth/Roisin - Rob - Connor Optional: - Craig HR A8: |
| Sales Requirements - Session #2 (Marketplace) Time: 1 hour Date: Tuesday, 23rd September 2-3pm BST | - Follow on from Session one - AMER Team + Inventory | Required: - Connor.Mellor@ca.vu - john.wildman@ca.vu - emily.brown@ca.vu - John.gunby@ca.vu - ali.gammack@ca.vu - alexander.rahe@ca.vu Optional: - craig.hadfield-richards@ca.vu A8: |
| Sales Requirements - Session #3 (Marketplace) | Align on: - Reporting end users and expectations - Documentation for future state sales processes - Deal field and stage mapping Identify: - Number of dashboards and reports required - Custom vs out of the box capability based on requirements - If any additional fields or automations are needed to create desired reports | Required: - Craig HR - Beth/Roisin - Nolan - Connor - Finance - VPs Optional: - HOs A8: |
| Sales Requirements - Session #2 (Experiences) Time: 1 hour Date: TBC | Align on: - Reporting end users and expectations - Documentation for future state sales processes - Deal field and stage mapping Identify: - Number of dashboards and reports required - Custom vs out of the box capability based on requirements - If any additional fields or automations are needed to create desired reports | Required: - Rob Hassard - Beth/Roisin - Connor - Finance Optional: - Craig HR A8: |
| Marketing Requirements - Session #1 Time: 1 hour Date: Friday, 19th September 2-3pm BST | Align on: - Marketing vs Non Marketing Contact - Subscriptions, Opt-Ins and Consent - Product & Product Markets - Customer Journey & Lifecycle Stage Progression - MQL, SQL, Customers - Audience Segmentation - Current & Future State - Goals for - Website Forms - Campaign Structures and Tracking - Transactional - Marketing Email Comms - Lead Scoring - Personas | Required: - Connor Mellor - Bethany Gough - Roisin Evans - Ollie G - Declan W - Maegan S Optional: - Craig HR - Nolan H - Rob H A8: - Carolina - Kaspar |
| Marketing Marketing Requirements - Session #2 Time: 1 hour Date: Thursday, 23rd October 4-5pm BST | Align on: - A8’s understanding of desired customer journey, lead sources and campaign structure - Reporting end users and expectations - Role of HubSpot forms in the team - Potential for Persona uses within the team Identify: - Marketing automation needs for nurture campaigns and transactional emails. - What type attribution model would work best for their desired state - Requirements for a new set of HubSpot forms - How the team can use segmentation and personas in HubSpot | Required: - Connor Mellor - Bethany Gough - Roisin Evans - Ollie - Dec - Meg Optional: - Craig HR - Nolan H - Rob H A8: |
| Account Management Requirements Time: 1 hours Date: Monday, 20th October 4-5pm BST | Align on: - Current state of onboarding workflows, implementation tracking, client adoption metrics, and renewal processes - Expectations of KAM in HubSpot vs Monday.com - End users and goals for reporting in ticketing Identify: - How KAM segments clients to achieve their day-to-day responsibilities - Opportunities for optimization & automations of KAM processes - Next steps for field mapping and data cleanliness/updates | Required: - Craig HR - Holly W - HOs - Matt Cho Optional: A8: |
| OOTB Integration Requirements Time: 1 hour Date: Monday 22nd September 3-4pm BST | - Audit covers Outlook, MS Teams, WordPress, and Lead Forensics. - Discovery includes exploratory discussions on Slack, WhatsApp, and Loopio using native (OOTB) integrations. - Focus is on documentation and roadmap creation, not execution. - Any advanced or custom integration paths flagged for future scope. - Output will support prioritization and planning across the ecosystem. | Required: - Connor.Mellor@ca.vu - craig.hadfield-richards@ca.vu - bethany.gough@ca.vu - roisin.evans@ca.vu Optional: - holly.wooliscroft@ca.vu A8: |
| Monday.com Integration (Experiences) Time: 1 hour Date: | - No integration execution or blueprint deliverable is included. - Workshop will focus on identifying integration points that impact lifecycle stages, deal management, and automation in HubSpot. - Aptitude 8 will review CAVU’s proposed data flow and offer strategic guidance on field mappings, timing, and data structure. - Session will include input from stakeholders managing project workflows in Monday.com. - Up to 2 hours of assisting with testing, once CAVU builds the integration. - Success is defined by CAVU having clarity and confidence to implement an integration that complements the HubSpot solution. | Required: - Connor.Mellor@ca.vu - robert.hassard@ca.vu Optional: A8: |

# Workshop Agendas

# Data Model & System Architecture - Session #1

Goal:

Align on:

- Current state of standard objects (Contacts, Companies, Deals, Tickets) and custom objects

- Expectations for data cleaning

- Assessment of users, teams, permissions, and roles

Identify:

- Goal state for deal pipelines, properties, and stages.

- Data sources:

  - Native or custom integrations

  - Lead sources, etc.

- Parameters for testing and implementation

  - Sandbox vs Production

Agenda: CAVU - Data Model Workshop 1 Agenda

1. Understanding Current State of Data Structure:

- What data is currently housed in Hubspot, and how? What are the different objects being used, and what associations exist between them?

  - Contacts, companies, deals now

  - Tickets to be added, possibly new “Projects” object for onboarding

  - Somewhat using leads tool but no consistency

    - Rolled out when it was in beta, so teams didn’t really adopt it (some continued with old way of working, some moved to using leads)

    - Because of this, they were seeing duplicates in the system

    - Ideally, want consistency across the team (whether it’s using leads or not using leads)

- What about the above data model isn’t working?

  - Leads causing duplicates

  - Everything currently considered a company (parking lots, partner company, airline, airports, fast track partner, management company, carport, etc) – ‘cavu business type’ field on company has full list

    - Unclear what’s a company, what’s an airport, etc.

    - Lots of duplication

    - Hard to create segmentation

  - Company parent-child relationships

    - Has been difficult to implement

  - Challenge to have 1 uniform approach for all ways of working

  - Another big challenge is not being able to pull all the different locations a partner is working at (because this data is stored in a single property right now)

- Current model:

  - Airport is generally the fixed object, and everything else (supplier companies, airlines, etc.) feed into or are tied to the airport object

  - Need to know how much inventory they have around each airport at any given point in time

  - In Propel, everything is linked to an airport

    - But, a company doesn’t always have to be an airport

  - Could be interesting to have 2/3 custom objects:

    - (1) Airport location

    - (2) Lot location (for carparks & hotels) – includes PSF deals (just hotels) & APR deals (partner with multiple locations) booking platforms

      - Field for lot type (carpark, hotel, etc.)

    - (3) Lounge (need to speak with Experiences head to determine if this is needed)

      - Currently in HS in lounge BD pipeline, but likely don’t need to migrate form deals to CO, import should likely suffice, would still make deals for new lounge opps

    - This would be cleaner, for clarity across teams

    - Could potentially use association labels to identify these relationships (i.e. a deal is with a carpark, not the airport, but we’d still want the airport associated for reporting purposes to show that this is a lot for this particular airport)

  - Airlines don’t need to be separated into their own custom object

  - M&A objects already in sandbox: ‘M&A Targets’, ‘M&A Offers’

- What are the core challenges the team is facing with your existing data structure?

  - The "Airport" & Parent Company Challenge

    - Challenge: Reporting and association with current parent-child company data model.

    - Possible solutions:

      - Model 1 (Standard Objects): Continue using parent-child Companies with strict association labels.

        - Simpler

        - Not as extensible in the future

        - Reporting is trickier

        - Company object property bloat

      - Model 2 (Custom Object): Introduce a custom object for "Aviation Groups" or "Parent Companies" to associate with Companies (Airports) and Deals.

        - Introduces a bit of complexity with an extra object

        - Adding new customer journeys in the future is easier

        - Reporting is straightforward

        - All properties

- Inventory/Products Custom object – not right now, not ready for this ATM

  - Track products within the lots/locations (meet and greet, valet parking, etc.)

    - Partners use website to add new products w/o cavu knowing about it

- Using currencies in deals

  - Working across 3 different regions and 12+ countries

  - Same deal could even have multiple currencies

2. Data Governance & Cleanup:

- It seems like your account primarily has manual data sources (imports, user creation, etc.) – why is that? Where are leads coming from? Source: A8 report

  - Current data state:

    - Recent acquisition, lots of data imported led to messiness

    - Lots of duplicate hotels, because there was no way of deduplicating them (no unique identifier)

      - Still no UID yet , currently using internal code from internal systems (PSF & APR), manually being copied into HS, but field not current set as a UID in HS (Hubspot can help switch it to a UID)

        - Manual check to ensure duplicate companies aren’t being created

      - A lot of de-duping has been manually done already

      - Most don't have domains, the outlook integration created a lot of dupes too, auto-assoc. feature turned off now

    - Old Leads event data (from 2020) that was thrown into CRM

    - Airlines & airports previously had dupes and no UID, but now have UID, most dupes should been taken care of but likely still some remaining

  - Open to de-duplication automation

  - No one has import rights anymore, and Connor has done as much deduplicating as he can

    - Certain users will get import access back, so Connor isn’t bottleneck

  - Future goal - PowerBI is central source of truth

  - Lead sources

    - Manual entry from PSF & APR

    - Outlook integration

    - Events (APAC, EMEA, AMER) – roster of attendees, track who engages then import those as “hot” leads

    - New business acquisitions – manual imports of new data

  - Just acquired a company that uses pipedrive – Connor is migrating their data in too (hoping to do around Oct/Nov)

  - Native or custom integrations?

  - Are any imports being pulled from other data sources (data lake, ERP system, etc)?

- What is the immediate priority in terms of data clean up, and what will the distribution of work look like for this action item?

  - Connor will take on board most of the data cleaning piece, with his team

  - May consult with A8 for best approach

- What teams are currently using the sandbox? What is being tested in the sandbox? What things NEED to be done and approved in Sandbox first and what can be done directly in Production (if anything)?

  - Created new sandbox recently

  - Not many users – M&A team is testing new custom object set-up, and Experiences team + Indirect Marketplace team are testing a few changes

  - A8 welcome to use, just avoid modifying any M&A pieces

  - Ask Connor if we have questions about what we can build/use in there

  - Notes from Scott: We talked about doing some parts of implementation in sandbox then moving to prod.... most of which were integration related and were taken internally by Connor.

    - Some items that we should have hours to do in sandbox and move to prod would be the sales pipelines, data model, and custom record views.

    - The rest of the buildout is mostly net new or not impacting current HubSpot users. (Such as marketing, KAM service pipeline, and dashboards/reports)

  - M&A objects already in sandbox: ‘M&A Targets’, ‘M&A Offers’

3. Users, Teams and Permissions

- What users/teams are currently in Hubspot? We can use this audit doc to review, if helpful

  - The current Team structure within the CAVU HubSpot portal is as follows:

    - CAVU Growth

      - Marketplace

        - AMER BD Team (10 team members)

        - APAC BD Team (1 team member)

        - EMEA BD Team (20 team members)

      - Experiences (6 team members)

        - Aether (1 team member)

    - CAVU Marketing (3 Marketing team members)

    - Data (1 data team member)

    - Deactivated (Old users that have since been deactivated)

    - Finance (1 Finance member currently)

    - M & A Team (Mergers & Acquisitions team - 0 users currently)

    - Partners (Covers all partners that support our HubSpot, Lead Forensics, Aptitude 8 etc)

- What are your primary pain points around users and permissions today?

  - There is no consistency around permissions at the moment, users have more access to tools than necessary.

  - With the Experience and Marketplace sides of the business, there is some crossover of Contacts/Companies, therefore these users need to have visibility of these records however, there is only 1 default ‘Owner’ property. Separate Marketplace Owner and Experience Owner properties have been created but not really populated or implemented.

  - The M & A Team NEED to be able to see activities against companies/contacts etc so that they can understand what conversations are being had internally. However, other users of the CRM CANNOT see any activity done by the M & A due to the sensitivity of the conversations they are having.

  - There are several permission sets currently set up but not really utilised, more refined permissions sets would be helpful for managing users

# Sales Requirements - Marketplace Session #1 (EMEA, APAC)

Goal:

Align on:

- Discovery includes review of deal stages, lead handoff, and qualification processes.

- Current sales processes

- Final deal pipelines, definitions and stages

- Enter and exit criteria (triggers) for each stage per pipeline.

Identify:

- Areas of optimizations for sales processes improvements

- Desired core fields for deal, contact, and company objects

- Next steps for assigning conditional or custom logic

- Best ways for A8 to consult alongside and in advance of implementation

Agenda:

Intros:

- Valentina - VP of growth for EMEA region

  - Patrick - head of growth for EMEA (direct?)

  - Petra - same team as patrick, reports to valentina, head of growth for EMEA indirect channels world with airlines travel agencies

- Josh - VP of growth for APAC

- Craig - head of pre-sales and implementations

- Paul - 3rd party - built customer progression model with cavu

- Roisin - head of product marketing

Sales processes and pipelines

- Walk through current sales process per channel

  - EMEA Direct

    - 2 pipelines set up:

      - EMEA Airport Sales Pipeline - Propel

        - Booking agent

      - EMEA Airport Sales Pipeline - Distribution

        - Inventory

        - Distribution sales process used as an “in” to get a Propel deal

    - Raising awareness with airports they work with

    - Use all stages in deal pipelines

    - Pipeline based on data checkpoints that need to be met before advancing stages

  - EMEA Indirect

    - Primarily work with companies and deals

    - Petra has a document with stages and requirements to move to each stage – ask her to send this over

    - Live opportunities to contracts/deals

    - Deal = hot lead

    - Companies = live clients + cold leads

    - Has renamed some of the “standard” deal stages and added new ones, as their team didn’t really use them

    - Views that they use:

      - “Live Deals Indirect Channels”

        - CAVU business type field

        - Product type indirect

        - Distribution method

        - Reporting platform

      - Deal views by team member and by team

      - Companies:

        - Travel agent clean up

        - TMCs

        - Live indirect channels EMEA* (most important one)

          - When have they last spoken to them?

          - Team logs 2hrs/wk to update this view

    - Lots of similar properties across companies and deals

      - Automations in place to update properties across objects (deal → company)

      - Rare for deal to be created at the same time as the company (most of the time, company is created before the deal)

        - More common with inventory

      - When more than 1 deal per company, they will manually verify that the properties on the company side are accurate

        - Need to take a closer look at this and improve logic for how company fields are updated

  - APAC

    - Doesn’t use Hubspot as much as EMEA team

    - Doesn’t feel like they get the right view of commercials of these deals in terms of how they report them back to the business

    - Have a growth tracker, so want to avoid double-handling

      - Data doesn’t pull from Hubspot in a way that’s automated or how the business wants to see it

      - Growth tracker is updated manually, weekly (at minimum), and unfortunately this information doesn’t live in this format in Hubspot, which is why Hubspot isn’t utilized as much

      - Ask them to send over growth tracker (view only)

      - Inconsistencies in revenue fields make it so this data doesn’t live in Hubspot in a way that they can easily pull it for this document

      - The numbers in the cells represent revenue in the thousands (i..e “4” means 4,000)

    - Whatever outcome we land on, would want to align with their current growth tracker

    - Use Hubspot to house contact details and sharing proposals

      - Track where customers are spending the most time in proposals

    - Each region has different currencies, master reporting converts everything to pounds

  - Inventory

- Customer progression model (Paul - The Other Mind):

  - Progress is determined by customer’s actions, not CAVU’s actions

    - Customer actions prove that customer is engaged

  - Want to be able to see what the customer does at each stage and cavu actions at each stage

  - This doc represents new pipeline deal stages

    - Doesn’t look like team is aligned with this being the new pipeline

    - Stages are too broad – would need a lot more detail

  - Deal committed = closed/won

  - Go live and value realized phases are post closed/won – maybe track in tickets or tasks – these are the onboarding tasks for new clients

- Main challenges of current sales processes and pipelines

  - Many underutilized pipelines in Hubspot

  - Common practice to create deals only at the "Closed Won" stage

    - Why is this happening now?

  - Reporting is a huge pain point

    - See APAC section above

  - Hubspot should solve admin pains:

    - CDG approvals

      - Would be good to pull reports on these

      - Connor scoping out integration that could help with this (Luminance - Contract lifecycle management platform, also handles internal approval processes)

        - Might take 3-6 months

    - Marketplace delivery meeting

      - Different stakeholders in the business need to know what their pipelines look like

      - Depending on the stakeholder, the way they report that info is different

      - In this meeting, it’s less about the revenue, and more about timeline and technical requirements

        - Valentina has asked her team to start tracking these technical requirements

        - Petra started creating some properties to track these

        - Still needs to export this to Excel and format it, but at least she doesn’t have to create a manual sheet

      - A lot of manual data re-input

DID NOT COVER ANYTHING BELOW:

- Review deal pipelines, stages and dependencies HERE

  - Direct:

    - Current Pipelines:

      - AMER Direct Sales

      - APAC Direct Pipeline

  - Indirect:

    - Current Pipelines:

      - EMEA Indirect Sales Pipeline

      - AMER Indirect Sales Pipeline

      - APAC Indirect Sales

  - Inventory:

    - Current Pipelines:

      - AMER Inventory

      - APAC Inventory Pipeline

  - Need to categorize:

    - EMEA Airport Sales Pipeline - Propel

    - EMEA Offsite Sales Pipeline

    - EMEA Airport Sales Pipeline - Distribution

    - Ancillary Partnerships

      - This one looks very different from the others

- Align on future state pipelines (stages + dependencies)

  - Booking pipeline?

- How will the existing pipelines map to new pipelines?

  - Can be async work in sheet

Deal properties and data

Review deal properties HERE

- Which properties do we need?

  - CAVU Business Type

  - Deal type (current state)

  - Deal owner

  - Airport

    - Currently single-line text – should this be a dropdown so it’s searchable?

  - CAPEX

  - Lounge brand

  - Amount (average annual EBITDA)

  - Term (Years)

- Which properties are no longer needed?

  - Priority

  - Airport code

  - Approval received

  - Highest approval required

  - Implementation status

  - PAX

  - Priority

  - Product - Inventory

  - Status

- What new properties need to be created?

  - Region

  - Deal Type:

    - Lounge

    - Parking

    - Fast Track

    - etc

- Where do we want to store data currently captured in Deal Type property?

  - Fill rate is 89.32%

  - Current options:

    - New Business

    - Existing Business

    - Existing Business - New Inventory

Next steps:

- Book follow-up session(s) with:

  - AMER team

  - Inventory team

# Sales Requirements - Marketplace Session #2 (AMER, Inventory)

Goal:

Align on:

- Discovery includes review of deal stages, lead handoff, and qualification processes.

- Current sales processes

- Final deal pipelines, definitions and stages

- Enter and exit criteria (triggers) for each stage per pipeline.

Identify:

- Areas of optimizations for sales processes improvements

- Desired core fields for deal, contact, and company objects

- Next steps for assigning conditional or custom logic

- Best ways for A8 to consult alongside and in advance of implementation

Agenda:

Intros:

- John: VP of AMER (equivalent of Valentina)

- Alex: Oversees Direct channels

- John G: Oversees Indirect channels

- Emily: Oversees Partnerships (Inventory)

- Valentino: Oversees Inventory for EMEA

Sales processes and pipelines

- Walk through current sales process per channel

  - AMER Direct

    - Direct channel = targeting airports directly, parking operators managing parking facilities, third-party or system provider

    - Not a lot of leads coming in (2 since Alex has been there)

      - Currently limited in the amount of leads coming through

      - Working on developing this

    - Colleague left a few weeks ago, maybe she received more leads

    - “If not in CRM, it doesn’t exist”

    - Not really following a diligent process – more cleaning up at this point, and origins of data unclear

    - Attend a lot of conferences to keep dialogue going, introduce themselves to airports, etc.

      - Will get contact list from conferences, so will have big database of airport contacts across America that should go into CRM

        - Some are warm, some they might not have spoken to

      - Could improve in pre-work before conferences by using CRM platform to reach out to contacts and establish contact at conference

      - EMEA has better focus on how they work conferences

    - In ideal world, they can use CRM in a more robust way

    - Sales process will include multiple touch points (e.g. will need to get parking manager on board, then senior management for airport business, but also need to work with parking provider and/or consultant/system provider)

      - Not all deals are the same

  - AMER Indirect

    - All indirect/direct sales processes are the same

    - Contacts company, creates company in Hubspot, then creates a deal

    - Uses CRM as a standalone to list all deals so they’re all in one place

      - Doesn’t really use it as a CRM

      - Data model not standardized

      - Common definitions and standards for objects/data

    - Processes and implementation should be in the CRM (no more creating spreadsheets, trackers, etc. with all the same information)

    - “Deal Stages”

      - (1) Lots of cold calling (prospecting call) -> create Company

      - (2) Send more info to contact, if moving forward -> create Deal

      - (3) CDG process

        - In Luminence/DocuSign IM (if they go this route)

      - (4) Internal approval

      - (5) Negotiation

      - (6) Contract

        - Don’t have template legal contracts, so each contract needs to be customized

      - (7) CDG Tune-out

        - 2nd CDG gets approved, which approves contract to be signed

      - (8) Implement contract (triggers onboarding)

    - Don’t actually use the above stages as such, because they don’t really use CRM as a CRM

  - AMER Inventory

    - Team was originally in Salesforce when they were acquired, so have streamlined processes in place

    - Team will go prospecting and set up companies in Hubspot

      - 50% come in ready for deal; 50% require additional prospecting before ready to create deal

    - If company advances / approaches them, Deal will be created and move through deal stages

      - Meeting with lead

      - Deal analysis

      - Initial proposal

      - Final submission (CDG)

      - Legal negotiations

      - Closed Won

      - Closed Lost

    - Has playbooks built out for each stage, which includes what needs to be checked off before moving to next stage

    - Team uses task function primarily to set reminders, meetings, and enroll leads in sequences

    - Team has Outlook integration, which allows them to see what all team members are saying to client across the company / different regions

      - Will tag Emily to make sure team is aware that this is a cross-regional/functional deal

    - Inventory pipeline and Propel pipeline are separate

      - Propel is platform airport will use to manage parking

        - CAVU uses Propel to power their own parking website(s)

      - CAVU has inventory in Propel and work with 3rd party (e.g. airline) to sell parking inventory to their customers

      - Inventory is primarily off-airport parking companies

        - Their inventory goes to CAVU website

        - Emily’s team will search for additional providers to add more parking inventory to their website

  - EMEA Inventory

    - Copy paste of what Emily’s process is

      - Company = Lead

      - If they establish a connection with a prospect they create a contact/deal

    - Also use tasks a lot, when they have calls with contacts during negotiation, to track follow-ups / next steps

- Main challenges of current sales processes and pipelines

  - Lots of frustration around number of different systems they have to use

  - Ideally, they have a CRM that has more functionality that they can use for different business requirements

    - Business planning done in separate spreadsheets

    - Finance tracker in separate spreadsheet (team needs to update where they’re at and what level opportunities are)

    - CDG process (decision gateway paper, with financial details)

  - No consistency on what objects are or how properties are set

    - E.g. companies can be parent companies or brands

  - Regional silos with company owner

    - Owner is usually just whoever entered the company into the CRM

    - Connor separated out Owner to Regional Owner (1 each for EMEA, APAC, AMER)

    - Ideally, would like to have 1 global owner that acts as central contact and owns convos across regions

      - However, if company is very regional, then there may need to be multiple contact owners

      - Different companies and organizations have different structures that determine how the data is modeled in the CRM

        - Modeling this properly will be what keeps the data model stable and not drift back into disorder like currently

      - Large airports will typically have separate teams for parking, lounges; while smaller airports might have the same people managing both

      - Experiences and Marketplace sometimes work the same prospects for different process

        - Very independent processes

        - Marketplace Chief Growth Officer (Nolan) and Experiences Chief Growth Officer (John?) both report up to CEO (Martin)

  - For Valentino:

    - Don’t really have sequences set up, so no automation for their sales process

    - Recently acquired another company, so this set-up was put on hold

  - Financial forecasting for deals

    - When they get a deal, from any channel, how they link it to a forecasting tool that will calculate how much deal is worth

    - Very manual process now

  - Business development materials

    - Would be helpful to link these materials to CRM objects

      - Business development document (inform about products)

      - Proposal document

    - Hosting materials in Hubspot, so they can easily send them to the contacts

DID NOT COVER ANYTHING BELOW:

- Review deal pipelines, stages and dependencies HERE

  - Direct:

    - Current Pipelines:

      - AMER Direct Sales

      - APAC Direct Pipeline

  - Indirect:

    - Current Pipelines:

      - EMEA Indirect Sales Pipeline

      - AMER Indirect Sales Pipeline

      - APAC Indirect Sales

  - Inventory:

    - Current Pipelines:

      - AMER Inventory

      - APAC Inventory Pipeline

  - Need to categorize:

    - EMEA Airport Sales Pipeline - Propel

    - EMEA Offsite Sales Pipeline

    - EMEA Airport Sales Pipeline - Distribution

    - Ancillary Partnerships

      - This one looks very different from the others

- Align on future state pipelines (stages + dependencies)

  - Booking pipeline?

- How will the existing pipelines map to new pipelines?

  - Can be async work in sheet

Deal properties and data

Review deal properties HERE

- Which properties do we need?

  - CAVU Business Type

  - Deal type (current state)

  - Deal owner

  - Airport

    - Currently single-line text – should this be a dropdown so it’s searchable?

  - CAPEX

  - Lounge brand

  - Amount (average annual EBITDA)

  - Term (Years)

- Which properties are no longer needed?

  - Priority

  - Airport code

  - Approval received

  - Highest approval required

  - Implementation status

  - PAX

  - Priority

  - Product - Inventory

  - Status

- What new properties need to be created?

  - Region

  - Deal Type:

    - Lounge

    - Parking

    - Fast Track

    - etc

- Where do we want to store data currently captured in Deal Type property?

  - Fill rate is 89.32%

  - Current options:

    - New Business

    - Existing Business

    - Existing Business - New Inventory

# Sales Requirements - Experiences Session #1

Goal:

Align on:

- Discovery includes review of deal stages, lead handoff, and qualification processes.

- Current sales processes

- Final deal pipelines, definitions and stages

- Enter and exit criteria (triggers) for each stage per pipeline.

Identify:

- Areas of optimizations for sales processes improvements

- Desired core fields for deal, contact, and company objects

- Next steps for assigning conditional or custom logic

- Best ways for A8 to consult alongside and in advance of implementation

Agenda:

Intros:

- Rob -

- Natalia - Commercial manager, covering UK and Europe and Middle East, new airport lounge acquisitions and securing deals with airlines for access to lounges

- Shelby - Commercial manager for US, Canada and LATAM

Sales processes and pipelines

- Walk through current sales process per region/channel (incl. deal stages used, lead handoff process, qualification process)

  - Have defined newer way of working for Experiences team

  - Reporting challenges

  - Previous:

    - 5 different pipelines (by territory)

  - Current (deployment sandbox):

    - 2 pipelines:

      - Experiences

        - Physical lounge location development

      - Lounge Access Agreements (Lounge BD) (combines aether and original lounge access)

        - Dealing with airlines to determine who gets access to what lounge

        - Aether - Private lounge in Manchester Airport specifically

    - U.S.

      - Create Lead and Company in Hubspot, make sure connected to airport

      - Uses meetings and notes in the Lead and Airport

      - To qualify, run financial numbers to ensure it makes sense to continue talking to Lead

      - After qualifying, put in RFP if it makes sense or closed lost

    - CDG process (3 CDGs) are very complicated and changing constantly, so doesn’t make sense to tie into Hubspot stages

      - Commercial Decision Gateway

      - Document team needs to create for 15 people to sign

    - Renewal pipeline

      - Separate pipeline to manage renewal deals

      - New deal automatically gets created 3 months before contract term is up

      - Move through the same process, although it’s usually a bit more formal and less structured (because relationship is already established)

    - Could have multiple lounges in 1 airport and they want to be able to track that granularity

- Automation opportunities

  - Deal based automations (long contract lengths, easy to lose track)

  - When deal gets to closed lost, asks sales team if they’d like to schedule an outreach in X time

  - Renewal pipeline

    - Visibility issues

    - Would love to schedule reminder when renewal is coming up (3 months before lounge access agreements; 3 years before for experiences)

      - Right now, guess work when deal is coming to an end

      - How to manage internal turnover and deal ownership changes over the life of the deal

        - Can start by pushing everything to Rob, so he can re-assign manually (will need to confirm with Rob)

        - Important to get notified as soon as a user is deactivated, to ensure deals aren’t falling through the cracks

  - Once the team has been using the new system for 4-6 weeks, they’ll probably be able to identify more opportunities for automation

  - When new lounge deal is closed, automate creating a new Lounge record

- Main challenges of current sales processes and pipelines

  - Could be working a deal with one airline but have multiple locations

  - Hard to identify how many deals have been signed for any specific lounge

    - Airports are Companies in HS right now

      - Airports can be both companies they are speaking to for other sales processes and can serve as a location for a lounge as well

        - Custom object?

- Align on future state pipelines (stages + dependencies)

  - Experiences

  - Lounge Access Agreements

  - Experiences Renewal

    - Rob will need to make a call on these

- How will the existing pipelines map to new pipelines?

  - Can be async work in sheet

Deal properties and data

Review deal properties HERE

- Deployment sandbox will be most up to date, based on conversations with the Experiences team

- Which properties do we need?

  - CAVU Business Type

  - Deal type (current state)

  - Deal owner

  - Airport

    - Currently single-line text – should this be a dropdown so it’s searchable?

    - Not super helpful, because some teams will only add 1 airport, other teams will list all airports with commas in between, etc

    - Will want to update this to multi-select, or create a new custom object for Airport/Location

      - When new lounge deal is closed, can we automate creating a new Lounge record?

    - Will probably need to track Lounges separately as well

      - Deal Name will specify what lounge, but not easily reportable

  - CAPEX

  - Lounge brand

  - Amount (average annual EBITDA)

  - Term (Years)

- Which properties are no longer needed?

  - Priority

  - Airport code

  - Approval received

  - Highest approval required

  - Implementation status

  - PAX

  - Priority

  - Product - Inventory

  - Status

- What new properties need to be created?

  - Region

  - Deal Type (can repurpose existing property):

    - Lounge

    - Parking

    - Fast Track

    - etc

# Marketing Requirements - Session #1

Goal:

Align on:

- Marketing vs Non Marketing Contact

- Subscriptions, Opt-Ins and Consent

- Product & Product Markets

- Customer Journey & Lifecycle Stage Progression

  - MQL, SQL, Customers

- Audience Segmentation

  - Current & Future State

- Goals for

  - Website Forms

  - Campaign Structures and Tracking

    - Transactional

    - Marketing Email Comms

  - Lead Scoring

  - Personas

Agenda:

Intros:

- Roisin: head of consumer marketing (manages CRM)

- Declan: social media manager (used Hubspot before)

- Beth: head of product marketing (how CAVU talks about products)

  - Will be on mat leave after december

- Ollie: audio was not working

Customer Journey & Lifecycle Stage Progression (MQL, SQL, Opp, Customers)

- How do leads progress through the main customer journey stages?

  - Don’t really do much at the moment in terms of lead gen

  - Focus is demand generation thru events, etc.

  - SQL logic not really mapped out at the moment

    - What is a sales qualified lead and what criteria do they want to align on?

      - Will be different across regions (possible to have different processes, regionally?)

      - EMEA will take anything, vs AMER would want more qualified leads

      - Per Greg, anyone who shows an interest in product should be considered an SQL (even if it takes 2 years to convert)

  - Have a blank slate

- How is your team using or plan to use the following stages?

  - Evangelist

  - Other

  - Closed Lost

  - Disqualified

  - Lapsed Client/Partner

- No Subscriber stage - are all of your contacts Leads?

Audience Segmentation + Personas

- Current State

  - Personas based on audiences (aiports, off airports, airlines, travel agents, OTAs)

    - Some airports are mature some are immature, no clear definition in data vs subjective (i.e. some airports don't have certain processes in place)

      - They track this “maturity” evolution to gauge additional opportunities as an airport grows

  - Job Title

  - Seasonal element to each persona that determines when is best to reach out to them

    - Not tracking the historical evolution of this but said it would be nice to have (and shouldn’t be hard to implement given the other reporting QOL improvements)

  - Most mature market is EMEA, APAC is a year or so old, so getting to that same level, but AMER market is very immature

    - What qualifies as MQL/SQL is very different in AMER for this reason

- Future State

  - Better feedback loops - being able to see how much is coming in from each audience segment and what it turns into

  - Understanding where leads are in the marketing/sales cycle

  - Being able to track ROI for their leads

  - Content-wise, unsure what’s resonating in different markets

    - They can’t (shouldn’t) speak globally, but they don’t have regional insights

  - CPL is unclear, so they’re unable to make data-driven decisions on the marketing side

  - Would like to know what the long-term value of a customer is

  - When not to communicate to customers is also important

  - Want full automation across every touchpoint from a CRM perspective

  - Post-sale upgrade emails

  - Don’t see what messaging is resonating with their audience or not

Marketing Automation Needs

- Current processes / playbooks to be automated

  - Not using Hubspot at the moment at all

  - Marketing uses a different CRM that their B2C team uses (not hubspot)

  - Monthly newsletters

  - Event nurture flows

  - Don’t use Hubspot data at all in social strategy

  - Manually pull lists for marketing comms

  - Conference leads are getting pulled into Hubspot and reports are being made, but that’s it

  - Leads coming in via the website, but they’re not fantastic (some are good and considered SQL, but get some customer inquiries as well that muddy the data)

- Future state:

  - Needs: look at data first and then prioritize where automation is needed

    - They currently do not have a good enough understanding of their data to determine where automations will provide the most value

  - Moving leads through pipeline

  - Acquisition + nurture

  - Re-targeting

  - Support through sales pipeline (without over-communicating between marketing + sales)

  - Supporting customer onboarding

Goals for:

- Website forms

  - Straight connection into Hubspot (currently using Zapier)

  - 2 forms (get in touch – kinda like a demo request with product interest, and a contact us form)

    - Lots of duplicate submissions (contacts submitting both forms)

    - Not a lot of volume on product interest form

  - Email validation would be helpful

  - Ideally, Hubspot would fill in company info (using Breeze credits) in order to populate number of employees, etc.

  - Ideally, can pull product interest based on source page (not happening right now)

  - Location is coming through the form, but that info isn’t getting into the database (so not included in insights)

- Campaign structures

- Lead Scoring

  - Not yet quite mature enough to know what the criteria should be here

  - Will need to test things out a bit with lifecycle stages

Marketing vs Non Marketing Contact

- If helpful, view 1min Hubspot Academy overview video here (KB article here)

- What contacts need to be able to receive marketing emails?

- At what point do contacts stop receiving marketing emails in Hubspot and can be switched to non-marketing contacts?

Subscriptions, Opt-Ins and Consent

- Consent

  - Implied vs explicit consent

  - Review consent options in Hubspot

- Current state:

  - Currently opt-in, but recent paper came out where they can have opt-out strategy

  - B2B is a bit greyer area than B2C

  - Consent isn’t really collected for leads created in Hubspot

  - Privacy settings only just got turned on last week, so most contacts won’t have legal basis

    - Connor asked teams to start populating that for their leads, and will work on a retroactive update

- Align on how consent will be collected at each contact entry point (record sources pulled here):

  - Import (Created via an import)

  - CRM UI (Created manually by an individual user)

  - Sales Extension (Created via the HubSpot Sales email extension in Gmail/Outlook)

  - Connected Inbox (Created from an email sent through a connected personal or team inbox)

  - Integration (Created by a connected app/integration)

  - Forwarded Email (Created from an email forwarded to your HubSpot forwarding address)

  - Mobile iOS (Created in the HubSpot iOS mobile app)

  - BCC'd Email (Created from an email sent with the HubSpot BCC address)

  - Meetings (Created from a HubSpot meeting scheduling page booking)

  - Documents App (Created via the HubSpot Documents tool)

Understand Product/Inventory custom object better

- Is there a reason why native Hubspot Products functionality isn’t being used?

# Marketing Requirements - Session #2

Goal:

Align on:

- A8’s understanding of desired customer journey, lead sources and campaign structure

- Reporting end users and expectations

- Role of HubSpot forms in the team

- Marketing/Non-Marketing Contacts and Subscription types

Identify:

- Marketing automation needs for nurture campaigns and transactional emails

- What type attribution model would work best for their desired state

- Requirements for a new set of HubSpot forms

- How the team can use segmentation and personas in HubSpot

Agenda:

Customer Journey

- What lifecycle stages are you looking to track? And what event/criteria will determine when a contact moves to the next stage?

  - Came up with the following definitions (Nolan wants these to be global):

    - MUL (Marketing Unqualified Lead) - contact (not qualified in any way)

      - Anyone who has engaged with them in an event, LI, etc.

    - MQL - have taken more actions to qualify

    - SQL - have shown buying intent

      - Sent an email, downloaded product info, etc.

  - Subscriber

    - Could be equivalent to MUL above

  - Lead

    - Registered for an event, engaged with relevant content

  - MQL

    - More robust criteria, based on industry, persona, etc.

    - Define what high-intent vs medium-intent vs low intent engagement looks like to move to SQL

      - Lead scoring would fit well here

  - SQL

    - Have shown buying intent

      - Sent an email, downloaded product info, etc.

    - Gap: sales acceptance criteria

  - Opportunity

    - Deal created

  - Customer

    - Deal = Closed Won

  - Evangelist

- Lead scoring model might make sense for them

- What are the different lead sources you’d like to track?

  - Lead forensics - like a lead scraper tool based on website visits

    - Puts contact and company into Hubspot, but leads just sit there

    - Would like to renew (March 2026) if they can see value add from it, but not very utilized right now

    - Workflow map of this tool to be shared

  - Events

    - Have different categories (e.g. they have physical leaflets that they distribute at conferences)

    - Break down by specific event to understand ROI of different events (is it worth going next year?)

    - BDs will speak to leads at events, they will scan info through an app, info pulled into spreadsheet, BDs go through spreadsheet to review leads, spreadsheet sent to Connor who imports into Hubspot

      - Lead source added in as event with specific event info

    - Pain point with this app - losing less qualified leads that we could market to, because only leads that have engaged with BDs are entering Hubspot

  - Internal referrals

  - Website leads (via forms) - broken down by request type:

    - Direct inquiries

    - Webinars

    - Guides

    - Demo request

  - Social (Organic + paid)

  - Ads/PPC

- What is your typical campaign structure currently (e.g. landing page(s), marketing email(s), social assets)? What other elements are you hoping to add / change with the move to Hubspot?

  - Landing pages, registrations, gated pieces of content

  - Marketing emails

    - Currently: one standard email for campaign launch, manual follow on emails

    - Marketing email sending is currently ad-hoc/one offs, they would like to make use of sequences and make this more automated

    - Rely on BD to promote campaigns (also ad-hoc emails to leads)

  - Social (static + video)

    - Using Sprout social (no plan to move this to Hubspot right now, due to some limitations)

    - Ideally, would like to see things feeding into Hubspot for reporting purposes

    - Would like to tie back LI social assets and engagement to specific campaigns via Hubspot UTMs (will need to look into this)

  - Match up headers across social and LPs

Hubspot Forms

- Currently have 2 forms

  - Get in touch (like a demo request with product interest)

  - Contact Us

    - Leads will typically submit both

    - Lots of complaints from customers

- What additional form entry points would you like to have in Hubspot (e.g. for conferences, events, webinars)?

  - Guides/whitepapers

    - Gated content for product brochures

  - Newsletter sign-up

  - Event sign-up

    - Webinars

      - Access to on demand recording vs registration (live)

        - Ideally would like to be able to automatically send recording after the webinar (they use Zoom for webinars)

        - Split email based on attendance

      - Working with agency to add sections to the website (potentially media hub)

  - Get in touch

  - Demo Request (more explicit, ideally links to calendar)

Reporting Needs

- Lead source

  - Separate report for conferences, but also included in larger lead source report

- MUL/MQL/SQL

- Lead conversion through sales pipeline

- Estimating deal value (attribution)

- Regional differences

  - Would want to split all reports by region and product

- General marketing dashboard, individual campaign dashboards and channel reports

- Battle dashboard with quick stats

  - MUL/MQL/SQL

- Time frame comparison (# of leads YoY)

  - Track seasonality

- Newsletter audience dashboard

  - Track clicks, etc.

- Any data that will help them make decisions on marketing activity

  - Need to check with data team to determine how data will be linked to control tower

Marketing Automation Needs (cont’d)

- Whatsapp/Text Message

  - Will you need to run text-based marketing campaigns in the future? If so, are there any GDPR restrictions we should be aware of?

  - Not using now and has never come up, so not something they’ll need for now

- Any other integrations we should be aware of?

  - Sprout social (not integration, just getting tracking data in hubspot)

  - Zoom

- Please provide any process playbooks you’d like mapped to automated workflows in Hubspot

  - Don’t have these yet

Marketing vs Non Marketing Contact

- What contacts need to be able to receive marketing emails?

- At what point do contacts stop receiving marketing emails in Hubspot and can be switched to non-marketing contacts?

Subscription Types

- What are the different subscription types you currently have or would like to have in Hubspot? How will contacts subscribe to each?

Segmentation Lists

- Confirm segmentation lists needed in Hubspot:

  - Prospect Lists (region-filtered):

    - Airport – Mature

    - Airport – Immature

    - Airline

    - Corporate Travel Agents / OTAs

    - Car Park Owners

  - Regional Prospect Lists:

    - APAC

    - AMER

    - EMEA

  - Client Lists (tier/service-filtered):

    - Propel Tiers

    - Commercial Services

    - Region-based segments

# Account Management Requirements

Goal:

Align on:

- Current state of onboarding workflows, implementation tracking, client adoption metrics, and renewal processes

- End users and goals for reporting in ticketing

Identify:

- How KAM segments clients to achieve their day-to-day responsibilities

- Opportunities for optimization & automations of KAM processes

Agenda:

Holly - Digital integration account manager (pre-sales team)

Understanding current onboarding and renewal processes and pain points

- Onboarding

  - Contract signed vs implementation completed

    - Holly’s team is pre-sales implementations

    - Direct client (Propel white label agreement) vs indirect (api, white label or distribution) client

    - Direct process:

      - CDG process

      - Once finalized, get to contract signature

      - Implementation starts somewhere in between

      - Growth team will complete handover document (when CDG2 is being worked on)

        - Ideally, this information is in hubspot and document isn’t needed

      - Discovery prior to contract being signed

      - Kick off isn’t scheduled until contract is signed

      - Full process shared in Holly’s document

      - Pain points:

        - Everything is on teams or on documents shared (no central repository)

        - Being notified when changes are made to contract, white label requirements, etc.

          - During Discovery call, they might scope out additional requirements that change the CDG

          - Holly to share more details about what needs to be tracked here

        - Blueprint document - would be helpful to have this information in Hubspot as well to automatically create blueprint document

        - Client Requirement Form is sent to client and also very important

    - Once implementation is completed and they’re live, handover to account management (commercial POC)

      - Lessons learned, areas of concern, key pieces for relationship management

      - Would be helpful to have this as a pipeline so growth is aware that this new client is coming back in

      - Before Hypercare period starts, would be good for Support to be aware (they offer 24hr support for the 30 days of Hypercare)

        - Even when contract is signed, would be good to notify support to give them a head’s up so they can start preparing for hypercare support

    - Indirect process:

      - Similar to direct (will be formalized in next 2 weeks)

    - Inventory process:

      - Faster, more procurement-like process

      - EMEA:

        - Lead comes into Hubspot

        - Negotiation with car park to see if they want to bring them in

        - If enough supplies, they will decline

        - If they move forward, they do CDG Go (1-page document via Docusign; quicker because smaller revenue, smaller risk)

        - Will send email with information about car park (logo, etc)

        - Will compile activation sheet and send to support team that will activate product

        - Track different products they’ve activated in excel

          - Easier to track in Excel, because products change frequently

          - Product database not connected to Hubspot right now, so would be concerned about data not being up to date in Hubspot

            - Product db in a few places (DynamoDB, MSSQL (or MySQL?), etc.)

          - Connecting these is likely a future-state feature (not a priority for this phase of the project)

        - It’s hard to answer the question “how many suppliers did you activate this week, last week, etc.?”

          - Knowing the suppliers/deals that have been activated/closed over specific periods of time and being able to report on this

        - Different team that owns activation piece

          - Handoff happens once contract is signed and team has collected all of the information from the supplier

      - AMER:

        - Similar to EMEA

        - Move leads to Deals pipeline in Hubspot

        - Growth managers manage deal end to end (no handoff)

        - Contract signature will move to Closed Won

        - 30-60-90 day tasks created after closed won

          - Tasks should all be the same for all clients

          - Team could adopt using a new pipeline for this instead

        - Captured in Hubspot and Excel

        - Similar challenge of not being able to identify suppliers/deals they’ve closed in a given period

    - In terms of account management, they don’t schedule regular check ins / reviews with clients, it’s more ad-hoc

      - Have a process set up in Hubspot for larger clients

      - Have grades for clients (Platinum, Gold, Silver, Bronze), based on size of business

        - This is still being built out

        - Would like to standardize it (currently very manual because it involves understanding the state of the market, etc.

        - Inventory has built this out in 1-5 score

        - A lot of human intuition involved in grading

        - Not all data points are currently in CRM for this to be automated

        - Ideally a score field that they can update

      - Would like to see this in hubspot, because grade will determine level of account management (monthly reviews vs only access to self-service platform vs monthly reports)

- Renewal

Client segmentation

- Are there different onboarding flows based on different client profiles?

  - Different suppliers (direct vs indirect vs inventory)

- If so, how is that client segmentation accomplished?

Opportunities for optimization and automation in onboarding

- Integration with docusign

- For Indirect deals

  - Will raise ticket for customer service team to align products

    - Products = inventory

    - An airline might want to send inventory

    - Assign inventory to partner via white label or API

    - Raise customer service ticket to do this

    - When inventory deal is signed, could automatically log the ticket

    - Currently, no way to track inventory in Hubspot

    - Might be a lot of work to keep this clean, as this would require a lot of API calls – feels like this is a phase 2/3

Understanding current implementation tracking and client adoption metrics

- Current implementation tracking

- Current client adoption metrics

- End users and goals for account management reporting

  - Tracking what deals have gone through onboarding

  - Holly:

    - Who are all of their customers (who they have contracts with) + top line view

      - When do contracts expire

  - John:

    - Start and end date of a contract (not standard)

    - In distribution contacts, will say “effective date,” but that’s the date that the 1st live transaction goes through, not the 1st day they work with client

  - Petra:

    - Luminance integration will be very useful

    - When did contract expire?

    - Who do they need to be on top of in the next 6 months?

    - Non-sollicitation clauses not being tracked anywhere right now

    - Contract dates

      - May need to be tracked manually for phase 1

    - Consensus on system for inter-team communication?

      - Most inter-team communication is done through Teams

        - Teams will be where to deliver the notifications/alerts

      - Slack for product teams only

  - Connor:

    - CSAT scores

# OOTB Integration Requirements

Goal:

- Understand the current state and usage of the Outlook, Teams, Word Press and Lead Forensics connectors already in place.

- Discuss the Slack, WhatsApp, Teamwork, and Loopio integrations on the horizon.

- Uncover any integrations that potentially may be needed in the future.

Agenda:

Review current integrations:

Outlook

- Main business use

    - Log all emails for crm records

      - Activity with targets should be logged directly in Target custom object record, not on company/contact

  - Is this for sales/revenue teams or used across the org?

    - Walk through how each group of users use this data/want the integration to function

    - Set up for majority of user

      - Every growth user or anybody that communicates with clients (from prospecting to onboarding) should have integrated

      - Growth team will be reporting on activity metrics

      - Proper activity attribution

- Any pain points with how the integration is currently set up?

    - A lot of user error - challenges with connecting calendars and emails

    - People should be setting up meeting links so everything syncs well, but this isn’t necessarily happening

    - Should be solved with proper training + reminders

- I see email activity on contacts — is all email activity syncing properly, for all users?

  - Any issues here with the company/deal data model preventing data from being captured correctly?

      - Direct team: companies that have a parent company (e.g. 3-4 airports tied to 1 management company) - want the child companies’ activities to roll up to parent company activity history

- Does anything need to be limited from syncing to hubspot?

    - Internal + Mag = not syncing, and apart from that they want to log everything

Teams

- Main business use

    - Want to track how many meetings have been happening, how many demos are happening, implementation calls, etc.

    - Shared calendar links for booking against multiple calendars

      - Having an easy link clients can use to book calls

    - Can we save transcriptions in Hubspot as well

      - From an audit POV, will be good to be able to go back and review transcriptions, esp. when people miss meetings, etc.

  - What teams are using this integration?

    - Growth, Implementation, Pre-Sales, M&A

      - These are the teams reporting on Teams data

    - Trading and Marketing

  - What is each team tracking with the Teams integration?

    - How are Hubspot notifications currently being displayed in Teams (DMs vs channels)?

  - Are Hubspot meetings used or planned to be used in the future?

    - Do Hubspot meetings generate Teams meeting links? Is this connected

  - Any pain points with how the integration is currently set up? Is it working as intended?

    - Not really being utilized so not much opportunity to find issues yet

Word Press

- Is the website using wordpress forms?

    - Long term goal is to use embedded hubspot forms in wordpress when this is working properly

  - WordPress is not connected right now, had a number of issues here and stalled

    - May not have access currently

- I see that the domain tracking code is installed, is that working as intended?

    - Not set up currently

- What are the content management plans, will this be strictly in WP or will Hubspot CMS also be used?

    - Will be using hubspot + content hub

Lead Forensics – skipped for now

- Will need to wait for Beth and Roisin, as it is a Marketing tool

- May not be set up properly at the moment

  - What data is this providing currently?

- What teams are using this data?

  - Is this data also used in reporting?

  - Are there any samples or logs we can view to see how this integration works?

- Is this integration overwriting any critical user-input data?

- Is this integration working as intended?

Future OOTB integrations:

Slack

- Which is the priority for communication - Slack or Teams?

    - Which channel is used for client/sales-related communication?

      - Teams

        - Some teams use this for internal comms as well

        - All client comms happen in teams

      - Slack – used for product and tech team communications

        - No client comms happen in teams

        - Mostly product + tech teams

  - Hubspot notifications in Slack?

    - Yes, want hubspot crm data to trigger a slack message

  - Will Deals/Companies be associated with specific Slack channels?

    - Deal based channels

  - Any specific processes this integration is supposed to enable?

    - When implementation reaches certain stages, certain actions need to be done and certain milestones need to be achieved (e.g. requests to internal teams). This is all known in advance and should be automated by the slack integration.

WhatsApp/SMS Messaging

- External communications only

- Not sure the exact business case for this

    - Was mentioned by Marketing during discovery, but unclear how much it’s being used and how necessary this integration is

    - Marketing may potentially run text-based marketing campaigns, but given GDPR restrictions, Whatsapp shouldn’t really be used by the business

      - Should speak to Beth/Roisin about their plans for marketing campaigns in the future (can add to upcoming Marketing session #2)

- What is the planned business use for this integration?

    - What teams are going to be using it?

    - What functionality will each team be leveraging?

    - What processes will this integration enable?

Loopio

- Craig’s team

  - Central repository for project information

- What teams will be using this integration?

- Are there any direct reporting requirements from Loopio data?

  - # of bids open,

  - Workload check in, knowing how many tasks people are assigned, bid metrics

  - Ensuring proper staffing based on workload

- What internal processes will this integration enable?

  - Automations in the future are planned based on the loopio data

  - SLA metrics (response times, etc)

Teamwork

- Project management

  - Has a native integration

- What is the business case for this tool?

  - When Deal is Closed Won, project is created in Teamwork

    - Templates created for different regions, etc.

  - Tracks project date to close date, to understand milestones and track KPIs

- What teams will be using this integration?

  - Project/Implementation team

- 6 key milestones per project – looking to track this data in teamwork

  - Pipeline data back into hubspot to surface “live customers” that can then be processed further

Future integrations:

- Anything in the future for out of the box integrations?

  - Incumbent (Luminence) vs Docusign IM

    - DocuSign IM has a custom integration already

      - Set up by a 3rd party

      - Two way sync back to hubspot

    - Luminence

      - No current standard integration, but this is on the horizon

      - Committed to supporting CAVU to getting this integrated properly

- Possibly some AI partners for customer management purposes

- Anything on the horizon that needs to be integrated, especially things that may not have a native integration or something that may require direct API access?

  - Integration into data warehouse for powerBI reporting

    - Custom but will be handled internally

  - Currently using Reverie as a temporary connection/ELT tool

    - End goal is reporting coming out of powerBI

# Monday.com Integration

Goal:

Agenda:

Trigger Lounge Deals from the 'Lounge BD' pipeline when stage = In Discussion

Properties to Sync - Airport & Airport Code, Site Details, RFP Due Date and Release Date, CAPEX, Status

Monday Actions

'Item' created in the 'Bid Pipeline 2.0'

# Solutioning Notes

Kickoff

Goals

- Connor to send over tiers they’ve been recommended

- Leadership Goals

  - Marketplace -

  - Experience -

- Connor to send over org chart

- Scope confirmation

  - All on call, Noel, Rash from Marketing

  - Has weekly internal call

- REALLY LONG budget adjustment process

Customer Stories

- Loopio is on the table

  - Monday.com - experiences already has this

  - Zapier  - already have it

  - WhatsApp, Slack -

- KPI

  - Number of airport lounges

  - Number of deals

5) Connor to send over documentation

6) Visibility around calls

Scope Presentation - may need to adjust

### Automation Needs:

#### Sales & Deal Management Automations

- Improving deal > company property updates

  - Need to flesh this out more - what properties? What data should be prioritized when multiple deals exist for the same company?

- Creating renewal deals

  - Lounge access agreements: 3 months before contract term ends

  - Do Marketplace teams need this as well?

  - What should happen once the renewal deal has been created? Assigned to a user/team? Task for team to start renewal conversations? Email to deal contact?

- Alerts for KAM team when contracts are nearing expiration (within 6 months)

- Closed lost automation:

  - Experiences team would like to ask the deal owner if they'd like to schedule an outreach in X timeframe

  - We can also send the lead back to marketing, for nurture, or automatically schedule an outreach task for X months from now

  - Do other teams want similar automation?

- When new lounge deal is closed won, automatically create a new Lounge Location custom object record

- Notification to Head Of when a user is deactivated so deals can be distributed and and don’t fall through the cracks

- Sequences for sales processes

  - What specific sequences do different teams need?

- Any pipeline automation needed (i.e. moving deals from one pipeline stage to the next)?

Marketing Automations

- Newsletter sends

  - What type of campaign is needed here? Monthly sends? Follow-ups based on engagement?

- Nurture campaigns

  - Automated follow-up for event attendees

  - What about nurture for other lead sources?

- Automated touch-points post sales

  - What’s the goal of this messaging?

  - How will this work in tandem with KAM nurture efforts?

- Automatically send webinar recording to all registrants after webinar ends

  - Would like to have different emails based on whether contact attended or not

- Lifecycle stage automation

  - Moving leads through MUL → MQL → SQL → Opportunity → Customer stages

- Re-targeting workflows

  - What type of retargeting are you looking for here?

  - What type of nurture would be included?

Account Management & Onboarding Automations

- Move handover document to Hubspot

  - Does Inventory have a similar doc they would like to move to Hubspot?

  - What (if any) of the data in the handover doc already exists in Hubspot, and where?

- Auto-populate Blueprint Document and Client Requirement Form with HubSpot data

  - What data is in these documents? Is everything currently in Hubspot?

- Automatically create KAM ticket when deal is marked Closed Won

- Automatically create 30-60-90 day tasks under new ticket

  - Who are the tasks for (team vs user)?

  - What should the tasks be for?

- Hypercare alerts for Support:

  - Alert when contract is signed, so Support can prepare for Hypercare period

  - Alert right before Hypercare period starts

- Alert implementation team when changes are made to the contract (e.g. white label requirements)

  - Where are these changes tracked in Hubspot?

  - Do any other teams (besides implementation) need to be informed of these changes?

- Alert KAM team when implementation is completed

  - It looks like this is currently a “lessons learned / implementation feedback” meeting (see HERE) – what kind of automation would you like here to improve the current process?

Integrations Automations

- Luminance integration (future): Contract lifecycle management and internal approval process tracking

- Teamwork integration: When Deal is Closed Won, automatically create project in Teamwork with appropriate templates based on region

- Slack Integration:

  - Could you please outline what are all of the slack notification automations you would like to have?

- Teams Integration:

  - Ability to track meetings, demos, implementation calls (how many of each take place in a given timeframe; tracking meeting transcripts; managing team meeting links so clients can book calls across multiple calendars)

- Loopio integration:

  - What automations are you hoping to implement here?

- Luminance integration:

  - [TBD] Contract creation + send automation

    - What documents are sent through Luminance? CDG?